## Slide 1: FMX Futures Exchange
Summary
Trading in SOFR Futures and UST Futures will be tested for Disaster Recovery (DR) failover on October 25.
Participants must register in advance via the FIA website.
Ping Testing will be held on September 13 and September 27.

## Slide 2: FMX Futures Exchange (Cont’d)
Test Plan
SOFR Futures trading at Cermak Data Center (DC) and UST Futures trading at NY4 DC will be tested for Disaster Recovery (DR) failover.
The FMX Futures Exchange test period will run from 9:00 a.m. to 2:00 p.m. ET.
Testing will be conducted in two parts:
  SOFR Futures DR testing – Starts at 9:00 a.m. ET and ends at 11:30 a.m. ET
  UST Futures DR testing – Starts at 11:30 a.m. ET and ends at 2:00 p.m. ET

## Slide 3: FMX Futures Exchange (Cont’d)
Test Plan
Participants will simulate the following activities using your normal protocols (Binary and/or FIX):
    Order creation
    Trade execution
    Receipt of Straight Through Processing (STP) Trade Capture Reports (TCRs)
Production instruments will be used for trading.
The trade date for orders will be Saturday, October 25, 2025.
BIMP and FIX market data will be available, but no EOD data files.
Any trades executed will not be sent through to clearing, nor will they be sent to the CFTC or the NFA.

## Slide 4: FMX Futures Exchange (Cont’d)
Test Plan
Testing activities will be performed at the primary site to represent normal operations, and then at the DR site to represent failover operations.
To simulate a disaster event, all processes in the primary DC will be stopped, and trading operations will continue via the DR facility.
During the DR failover, participants will initiate their login sessions at the DR site using the same login IDs that they use at the primary site.
Testing data will be deleted after testing.

## Slide 5: FMX Futures Exchange (Cont’d)
Ping Testing
Ping Testing will be held on the following dates:
  Saturday, September 13, 2025, between 9:00 a.m. and 12:00 p.m. ET
  Saturday, September 27, 2025, between 9:00 a.m. and 12:00 p.m. ET
It is mandatory to participate in either of these dates.
Only connectivity will be tested; participants may connect and listen for heartbeats only.
During testing, participants must ensure connection to:
  Production order entry, STP, and drop copy channels at primary site
  Connection to DR site
The following activities are excluded from this event:
  Order submission
  User login
  Distribution of market data

## Slide 6: FMX Futures Exchange (Cont’d)
SOFR Futures DR Failover Test Script
Submit test orders in the primary Cermak DC.
Keep record of test trades for later verification.
    Primary Cermak DC will be shut down at 10am ET to simulate a complete outage. System availability in the NY4 DR site will subsequently be announced.
Connect to NY4 DC.
Verify all trades executed prior to the failover are included in the DR site TCRs.
Submit test orders in the DR site.
Ensure trades at the DR site are included in the TCRs.
Inform FMX Futures testing has been completed; report any issues.

## Slide 7: FMX Futures Exchange (Cont’d)
UST Futures DR Failover Test Script
Submit test orders in the primary NY4 DC.
Keep record of test trades for later verification.
    Primary NY4 DC will be shut down at 12:30pm ET to simulate a complete outage. System availability in the Cermak DR site will subsequently be announced.
Connect to Cermak DC.
Verify all trades executed prior to the failover are included in the DR site TCRs.
Submit test orders in the DR site.
Ensure trades at the DR site are included in the TCRs.
Inform FMX Futures testing has been completed; report any issues.

## Slide 8: FMX Futures Exchange (Cont’d)
Support Information
Direct any questions or issues to the FMX Futures Support Team:
  +1 212 915 1400
  +44 207 894 8213
  FuturesSupport@FMX.com