## Slide 1: CBOE FUTURES EXCHANGE
The Cboe Futures Exchange secondary site in Chicago, IL will be used for the FIA DR Test on Saturday, October 24th, and all systems will reflect that date.
All products will be available and follow the schedule below (all times in CT):
  06:30 Order Acceptance/Queuing in Primary site (Secaucus)
  06:35 Extended Trading Hours (ETH) Open
  07:00 Failover to Secondary site (Chicago) begins*
  07:30 Resumption of ETH trading in Secondary site (Chicago)
  08:30 Regular Trading Hours (RTH) Open
  12:00 Close and Daily Settlement Price dissemination
  *Post-failover, firms will be unable to connect to the primary site ports and market data.
Interface testing availability:
  FIX/BOE3 order entry, purge, and drop copy ports.
  Multicast PITCH/TOP market data feeds and SPIN and Gap Recovery Proxy (GRP) ports.
  Cboe Web Portal (e.g. Block/ECRP reporting and risk management)

## Slide 2: CBOE FUTURES EXCHANGE (Cont’d)
Participants are encouraged to enter orders and trade with other participants, consume market data, and test web-based applications. Required Participants that were notified of their obligation to participate in the FIA test must perform at least two trades in the secondary site to satisfy their testing requirement.
  Full test script is available on the CFE website
DR pre-tests:
  Saturday, September 26th will allow for connectivity only testing.
  Saturday, October 10th will allow for full DR failover testing including order acceptance, trading, and market data dissemination from the Secondary (Chicago) site.
DR ports and multicast market data disseminated from the secondary Chicago datacenter are available 24/7 for telnet/ping testing outside of any brief maintenance periods.
Contact Information:
  Network/Connectivity noc@cboe.com +1.913.815.7005
  General Help/Tradedesk cfetradedesk@cboe.com +1.312.786.8700