## Slide 1: EURONEXT
MAIN PRINCIPLES OF THE TEST
Euronext will simulate a failover of DC1 to DC2 during the continuous trading session and will manage the transfer through the appropriate decision-making process (for Cash & Derivatives Markets).
As soon as Euronext considers DC2 to be fully operational for Cash & Derivatives markets, a pre-opening session and a trading session will be set up on Optiq Cash & Derivatives, and customers will be informed by our readiness status to reconnect to DC2.
Customers are responsible for making sure that their internal systems and access means are correctly synchronised with Euronext central systems.

## Slide 2: EURONEXT (Cont’d)
The following are included in the test:
Both production trading systems of Euronext’s Data Centres: DC1, located at Bergamo (Milan - italy) and DC2 (DR Data Centre), located in the Paris region.
Trading engines:
  Optiq Cash Markets: Equities, Funds, Warrants & Certificates, Fixed Income, Trade Confirmation System (TCS), Transaction Reporting and Publication System (Saturn) and Index platform
  Optiq Derivatives Markets: Equity Derivatives, Index Derivatives, Commodities.
Related access means: Optiq Cash & Derivatives Order Entry available via OEG Market Data: All MDG market data services
The following systems/ services are not part of the test:
Co-location access means
Post-trade systems: trades will not be integrated in the clearing system and no clearing members will be involved in this test.
SCOPE OF THE TEST

## Slide 3: EURONEXT (Cont’d)
DR TEST SCHEDULE FOR CASH & DERIVATIVES MARKETS
Note: All timings are approximate and are stated as CET. Confirmation of the exact schedule will be provided by mid-September via dedicated notice.
10:30 Beginning of the test. Participants are invited to check the status and timeline on the Market Status web page. Referential data published via MDG and available via CFTS
11:00 Call phase on DC1 (Customers can connect and send orders)
11:15 Uncrossing and Continuos trading
12:00 Beginning of the failover from DC1 to DC2 (Order Entry access means disconnected from the markets)
14:00 Clients reconnection to DC2 and call phase
16:30 End of the DR test

## Slide 4: EURONEXT (Cont’d)
CUSTOMER PARTICIPATION
Euronext strongly encourages any customers to participate actively in this test in order to ensure that they are familiar with the Euronext failover process.
COMMUNICATION
During the test Euronext will keep customers informed through the Live Market Status web page: www.euronext.com/market-status
CONTACTS
Clients-Services@euronext.com