## Slide 1: NODAL EXCHANGE / NODAL CLEAR
Production systems taken offline
Failover to DR site
DNS to point at the DR site
  DNS names will remain the same (Preferred setup)
  Destination IP will change from Primary to Secondary
Production accounts will be used for access during DR (Nodal Platform, Trading front-ends, etc.)
All activities on the platform will be removed after the test
Trading date will be October 23rd, 2026
Nodal cannot offer a pre-test for this year’s exercise.

## Slide 2: NODAL EXCHANGE (Cont’d)
Available Interfaces
  The Nodal Web Platform (apps.nodalexchange.com)
  SFTP File Service
  Trade Capture FIX Feed
  Electronic Trading Interfaces
  Block Trading Interfaces
Timeline (times in EPT) for the Exercise. Full details to be sent to registered participants:
  07:55 am - Nodal Internal switch from Primary to Secondary (DR) completion
  08:00 am - Start of DR test by participants
  10:00 am - End of DR test
  10:05 am - Start of failback to Primary site/environment
  12:00 pm - End of failback to Primary site/environment
  12:00 pm – Start of planned quarterly maintenance
  3:00 pm – End of planned quarterly maintenance
  3:05 pm - Participants ready to sanity check Primary/Production if needed
A bridge will be opened for the duration of the Exercise to address requests; invites will be sent few days before to participants
For support, call 703-962-9860 or email: clearingsupport@nodalclear.com